## Slide 1: Shortes Path, Average Path, and Network Diameter using Hadoop with Giraph
Steven Fisher
CS691

## Slide 2: Table of Contents
Project Overview
Problems Encountered
Progress
Next Steps
Conclusion

## Slide 3: Project Overview
Utilizing data gathered from the Caida platform, we use this information to determine the shortest path between nodes.
From there we will calculate the average path length between nodes
We will then calculate the diameter of a graph
  The diameter of a graph is greatest length of the shortest paths

## Slide 4: Project Overview Cont.
We will be utilizing Hadoop to perform the shortest path calculations and also running the same calculations sequentially. From there we will compare the results.
We will be utilizing both Hadoop and Giraph.

## Slide 5: Problems Encountered
Installation of Giraph has been challenging.
Currently I have Giraph installed and running on a single-node Hadoop installation.
Ran into issues with installing Hadoop on a multi-node cluster
Compiles properly; however, when running the test jar file. The calculations fail.

## Slide 6: Progress
Currently have an sequential implementation for calculating the Shortest Paths in a graph.
Implemented Hadoop on both a single node and multiple node cluster
Implemented Giraph on a single node cluster
Have edge list data for computation(Thank you Khalid)

## Slide 7: Next Steps
Implement method to determine the average path length
Implement method to determine the diameter of the graph
Fix Giraph on the multiple node cluster

## Slide 8: Conclusion
We covered the project that I have been working on, and the issues that I encountered. We also discussed the plan for the rest of the semester.

## Slide 9: Questions